**Meeting Agenda**

Group: Ipren

Date: 14/10/2019

Time: 12:00 - 13:00

Chair: Alex

Participants: Johan, Ömer, Alex, David

**Objectives**

***- Resolve any issues preventing the team to continue.***

***- Short clear descriptions.***

* Discuss the core of the application to see if we can get everything together smoothly
* How to implement the main core of the application

**Reports from previous meeting**

***- Each group member reports outcome of assigned issues, see also 'outcomes and assignments'.***

* David have worked on fully implementing the firebase api, firebase repository
* Alex have worked on API, UI, viewmodels, movie repository
* Johan worked on the movie list
* Ömer worked on the search feature

**Discussion items**

***- Discuss the identified issues, and possibly new or more general issues (very short notes and/or keywords).***

* How the core of the application works and how to structure it so that everything works well together.
* How to layout and viewmodels
* Pagination library
* Ömer needs to do more work.
* If there possibly might be any issue with livedata and personalized lists when the user logs in and logs out.

**Outcomes and assignments**

***- Outcomes from discussion items. Write down what's decided and why it was decided. Sync with other documentation (add terms to wordbook).***

***- (re)Assign to each group member which issues to solve.***

* Alex is will continue on movie details, and associated repository, database, viewmodel
* Johan takes on the tasks of the search bar
* David continues work on the firebase related aspect of things and fixes bugs, expand UI stuff related to user
* Ömer will work on expanding the tests and creating better tests
* Do the code review later today

**Wrap up**

***- Write down any unresolved issues for next meeting.***

***- Decide a time and location for next meeting.***