**Meeting Agenda**

Group: Ipren

Date: 18/9/19

Time: 15:00 - 17:17

Chair: Alex

Participants: Johan, David, Alex, Ömer

**Objectives**

***- Resolve any issues preventing the team to continue.***

***- Short clear descriptions.***

Discuss our homework that we were assigned the previous meeting, namely the RAD, user stories, and some start to the UML.

**Reports from previous meeting**

***- Each group member reports outcome of assigned issues, see also 'outcomes and assignments'.***

Alex and Ömer worked on the RAD document, there was a misunderstanding amongst the group that additional documents were required other than RAD, and the SSD but this was not the case. David read up a lot on how a good android application is structured and it was a lot more to it than previously thought, we will discuss the how the UML should be built with TA next meeting with him (tomorrow).

**Discussion items**

***- Discuss the identified issues, and possibly new or more general issues (very short notes and/or keywords).***

Creating tasks, UML

How to develop the application with activities, viewmodels, repositories, models

New domain model

Create tasks, sort things on trello, sort user stories by most important. A lot of discussion about the things that we had created for ourselves as homework. Discuss the page that we were supposed to read

**Outcomes and assignments**

***- Outcomes from discussion items. Write down what's decided and why it was decided. Sync with other documentation (add terms to wordbook).***

***- (re)Assign to each group member which issues to solve.***

We set up trello properly, ranked our user stories and discussed them.

Went through how we should structure the program, that we need SoC and we need the android activities as light as possible and should only display value and not do any big computations or API calls. Repositories should handle how data is transferred to the activities. We will all read up on app architecture a bit more to get a better view on how android applications should be developed so we keep the code clean and easy to build on.

**Wrap up**

***- Write down any unresolved issues for next meeting.***

***- Decide a time and location for next meeting.***

Next meeting to take place on 19/9, 15:15-16:15 with TA. On that meeting we will discuss with him how we should make the UML and the new domain model. Also if it’s required for us to have something runnable by the end of the week.