**Meeting Agenda**

Group: Ipren

Date: 26/9/2019

Time: 13:00 - 14:00

Chair: Alex

Participants: Johan, Ömer, Alex, David

**Objectives**

***- Resolve any issues preventing the team to continue.***

***- Short clear descriptions.***

* Catch up with everyone's progress to see if anyone is stuck
* Go over our code and check

**Reports from previous meeting**

***- Each group member reports outcome of assigned issues, see also 'outcomes and assignments'.***

* David has worked with firebase and finished his user story, yet to be merged
* Johan has worked on the browse feature which allows us to browse movies with info gathered from the API
* Alex has continued work on the design of the movie info page
* Ömer has checked on the search bar, to see previous searches etc.

**Discussion items**

***- Discuss the identified issues, and possibly new or more general issues (very short notes and/or keywords).***

* How the search feature will work with our database and api. If we can cache our search in the DB
* Discussed the glide library for loading images for URLs

**Outcomes and assignments**

***- Outcomes from discussion items. Write down what's decided and why it was decided. Sync with other documentation (add terms to wordbook).***

***- (re)Assign to each group member which issues to solve.***

We will use glide as an image loading library and continue as we have. We will also start building our database with Room which will allow us to continue in many areas of the app, such as getting out our livedata to work with our now static textfields and imageviews. It will also allow us to cache all our requests to the api, for fast access

* Ömer will work on the RAD
* We will all sit together on discord and work on the UML Monday at 4pm
* David will add more features to the login, the ability to change profile picture, username etc.
* Johan will continue to work on his tasks from his user story on trello
* Alex will sit down and get a feel for room and try to build up a start to the database

**Wrap up**

***- Write down any unresolved issues for next meeting.***

***- Decide a time and location for next meeting.***

We don’t have any issues that we haven’t been able to solve, and we all have respected areas to work within. We will talk over on discord on Monday at 4pm to redo the design diagram.